CHANGE REQUEST LOG

| Project Name | 4P02 Group Project | Date | March 11, 2026 |
| --- | --- | --- | --- |
| Project Number |  | Document Number | v2.0 |
| Project Manager |  | Project Owner/Client | Group 8 |

| Change Request Number | Date Received | Requestor | Change Request Name and Description | If Approved, Approved By | Implementation Due Date, if Applicable | Requirement Or WBS Number, if Applicable | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | March 2, 2026 | Hannah Thomas | Change1 - The system should allow the instructor to create and edit existing assignments, providing flexibility for the instructor to make any changes accordingly. | Thanmaya Govind Nair | March 11, 2026 | REQ-3.6.5 REQ-3.6.6 | Completed |
| 2 | March 4, 2026 | Shweta Chainsingh Dhiman | Change2 - Add a new requirement that allows the instructor to run a similarity detection analysis by comparing submissions against repositories. | Thanmaya Govind Nair | March 11, 2026 | Section 3.3 – Similarity Analysis Engine | Completed |
| 3 | March 6, 2026 | Ayaan Rathod | Change3 - Add additional functionalities to the Section 3.3 Similarity Analysis Engine to improve processing the similarity matches and improves how the results are presented visually. | Thanmaya Govind Nair | March 11, 2026 | REQ-3.3.12 REQ-3.3.13 REQ-3.3.14 REQ-3.3.15 REQ-3.3.16 REQ-3.3.17 REQ-6.1.2 REQ-6.2.3 | Completed |
| 4 | March 9, 2026 | Atharv Adhyapak | Change4 - Add additional features for Section 3.4 Instructor Dashboard and Visualization to allow instructor to see comparisons in a Similarity Heatmap format and show a dashboard with useful information for the instructor. | Thanmaya Govind Nair | March 11, 2026 | REQ-3.4.5 REQ-3.4.6 | Completed |
| 5 | March 10, 2026 | Param Bhaveshkumar Patel | Change5 - Remove the requirement REQ-3.6.2 Manual Flagging, which allows the instructor to manually flag submissions. | Thanmaya Govind Nair |  | REQ-3.6.2 | Completed |

For additional free project management templates, visit www.mypmllc.com/project-management-resources/free-project-management-templates