CHANGE REQUEST LOG

| Project Name | 4P02 Group Project | Date | April 2, 2026 |
| --- | --- | --- | --- |
| Project Number |  | Document Number | v3.0 |
| Project Manager |  | Project Owner/Client | Group 8 |

| Change Request Number | Date Received | Requestor | Change Request Name and Description | If Approved, Approved By | Implementation Due Date, if Applicable | Requirement Or WBS Number, if Applicable | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 6 | March 18, 2026 | Anirudh Sharma | Change6 - Adding features to improve the system include: (1) highlighting the matching code using distinct colors to match the similar code, (2) downloading a consolidated PDF report, (3) provide a sidebar while allowing it to be collapsible, (4) allowing the header to be minimized/maximized. | Thanmaya Govind Nair | April 1, 2026 | REQ-3.5.2 REQ-3.5.4 REQ-3.5.5 REQ-3.5.6 REQ-3.5.7 REQ-3.5.8 REQ-3.5.9 REQ-5.1.1.3 REQ-5.1.2.3 REQ-5.1.2.4 REQ-5.1.2.5 | Completed |
| 7 | March 24, 2026 | Artharv Adhyapak | Change7 - Remove REQ-5.1.2.2 that includes visual feedback (loading spinners, progress bars (for all analysis operations that take longer than 1 second) and show on the dashboard. | Thanmaya Govind Nair |  | REQ-5.1.2.2 | Completed |
| 8 | March 26, 2026 | Anirudh Sharma | Change8 - Replacing Figure 1 and Figure 2 from the initial SRS document as they better reflect the current version of the system. | Thanmaya Govind Nair | April 1, 2026 |  | Completed |
| 9 | March 26, 2026 | Param Bhaveshkumar Patel | Change9 - Adding a system feature for the instructor authentication and account management (section 3.8). This allows the instructor to log in using either email or a google sign in, while also storing credentials using hashing. | Thanmaya Govind Nair | April 1, 2026 |  | Completed |
| 10 | April 2, 2026 | Thanmaya Govind Nair | Change10 – (1) In the SRS document, for the Hardware Interface, mention what hardware the user needs to use the software. | Thanmaya Govind Nair | April 2, 2026 | REQ-5.3.2 REQ-5.3.3 | Completed |